06 · Past-Performance Reference Templates — Filled Example

# Sample Past-Performance Reference

IT Services / DoD Enterprise Modernization — US Army CECOM, Aberdeen Proving Ground MD

This is a completed example, not a template. Every field is filled with realistic — but fictional — data. Use it to understand the depth and specificity evaluators expect, then adapt the structure to your own contracts. The blank, fillable template is in FLK_06_Past_Performance_Reference_Template.docx.

## What makes this reference strong

Most past-performance writeups die in evaluation because they're vague. "Delivered IT services to a DoD client" tells an evaluator nothing. The example below shows what "specific" actually looks like across five dimensions:

- Dollar amounts + period of performance, not just "multi-year."

- Named deliverables with measurable acceptance criteria, not just deliverable categories.

- A concrete problem + root cause + fix + metric — not "resolved challenges."

- CPARS verbatim language with the actual rating word (Exceptional, not "exceeded expectations").

- POC last verified date — evaluators call; a stale reference is a red flag.

Tip: Once you draft your own version, save it as a permanent record — even if you don't win the bid. Past-performance writeups compound. A reference you write today is worth more on your 50th bid than your 5th.

Completed Reference — Copy and Adapt

# Past-Performance Reference

US Army CECOM · Enterprise IT Modernization · Prime Contractor · CPARS Exceptional

## Contract Identification

| Agency / Client: | US Army CECOM (Communications-Electronics Command), Aberdeen Proving Ground, MD | Contract Type: | Firm-Fixed-Price (FFP) with Award Fee |
| --- | --- | --- | --- |
| Contract Number: | W15P7T-20-C-0042 | Delivery Order #: | N/A — Standalone Contract |
| Program / Project: | Lifecycle Enterprise Network Modernization (LENM) Program | NAICS Code: | 541512 — Computer Systems Design Services |
| Contract Value: | $4,823,400 (base + 3 option years all exercised) | Your Share: | 100% — Prime Contractor (no subs) |
| Period of Performance: | May 15, 2020 – May 14, 2024 (4 years, all options exercised) | Option Years: | Base + 3 options; all exercised on time |
| Set-Aside Type: | 8(a) Small Business Set-Aside (SBA) | Small Bus. Role: | Prime Contractor |

## Reference Contact (Verified May 2024)

| Contracting Officer: | COL (ret.) Margaret T. Holloway, Program Manager, CECOM Life Cycle Management Command |
| --- | --- |
| Phone (direct): | (443) 395-7214 |
| Email: | margaret.t.holloway@army.mil |
| COR / Technical POC: | Mr. David R. Patel, GS-14, Senior IT Program Manager, Network Enterprise Center |
| COR Phone: | (443) 395-6088 |
| Last Verified: | May 20, 2024 — spoke by phone; both contacts confirmed active and willing to be referenced |

## Scope of Work Performed

Meridian Federal Solutions LLC modernized the enterprise network infrastructure across 14 CECOM tenant buildings at Aberdeen Proving Ground — approximately 2,400 workstations, 380 managed switches, and 47 server racks under a single SOW. Work included: (1) full network topology redesign from legacy flat-architecture to a segmented, DISA STIG-compliant IPv4/IPv6 dual-stack environment; (2) decommission of 11 end-of-life Cisco Catalyst 2960 switch stacks and replacement with Cisco Catalyst 9300 series; (3) deployment of a zero-trust network access (ZTNA) overlay using Palo Alto Prisma Access integrated with existing CAC-based identity management; (4) migration of 38 VMware vSphere 6.5 clusters to vSphere 8.0 with NSX-T micro-segmentation enabled; and (5) full documentation and knowledge transfer to the 12-person government network operations team. All work performed under DoD 8500.01 Information Assurance Policy and NIST SP 800-53 Rev 5 controls. ATO maintained throughout — no lapse.

## Key Deliverables (Named)

The following three deliverables were formally accepted by the Contracting Officer's Representative under CDRL A001–A003:

| CDRL A001 — Network Architecture Design Package | Comprehensive as-built documentation covering all 14 buildings: physical and logical diagrams, IP address management (IPAM) export, VLAN scheme, security zone mapping, and STIG checklist. Delivered 6 days ahead of CD-1 milestone. CO acceptance letter on file. |
| --- | --- |
| CDRL A002 — ZTNA Integration Playbook | Step-by-step runbook for Palo Alto Prisma Access configuration, CAC integration test procedures, and rollback plan. Accepted at CDR with zero Category-I comments. Government network ops team used this document to onboard two additional buildings post-contract. |
| CDRL A003 — Migration Completion Report + Lessons Learned | Post-migration validation report covering VMware cluster health checks, micro-segmentation rule validation, and NSX-T policy audit. Includes 14-page lessons-learned annex. Submitted 12 days early to accommodate the government's FY end close-out schedule. |

## Technical Innovations

### Innovation 1 — Automated STIG Compliance Pipeline

Rather than manually running individual STIG checklists (the standard approach on prior CECOM contracts), the team built a PowerShell + Ansible pipeline that auto-applied 94% of applicable DISA STIG controls on each newly provisioned switch and VM. This reduced the post-deployment compliance remediation cycle from an estimated 6 weeks to 9 days — validated by the government's IA team at final ATO renewal.

### Innovation 2 — Non-Disruptive Parallel Cutover Methodology

The program's original cutover plan called for three maintenance-window outages (12 hours each) across the 14 buildings. Meridian proposed and executed a parallel-stack approach: new switches were cabled and configured live alongside the legacy stacks, with traffic migrated building-by-building during low-utilization windows. Total end-user downtime: 47 minutes cumulative across all 14 buildings over the 4-year program, against a 36-hour contractual downtime budget.

## Problem Solved — Root Cause + Fix + Measured Outcome

The Problem: In Month 14, a VMware cluster migration failed during the Building 7 cutover window. The NSX-T distributed firewall pushed a misconfigured policy that blackholed traffic between the classified and unclassified VLANs. Three mission-critical applications (GCSS-Army, AESIP, and a locally hosted JWICS gateway) went down at 02:30 on a Tuesday. Root Cause: The NSX-T policy export from the lab environment included a hard-coded IP range that overlapped with Building 7's production subnet — an environment-specific variable the migration checklist hadn't flagged. The Fix: Meridian's on-call network engineer was on-site within 40 minutes. The misconfigured rule was identified via NSX-T flow-log analysis, corrected, and redeployed in 22 minutes. All three applications were back online 62 minutes after the initial alert. Process Change: Meridian redesigned the migration playbook to replace all hard-coded IPs with environment-variable references, and added a pre-migration automated diff check against the target subnet table. Zero recurrences across the remaining 13 buildings and 3 years of the contract. Measurable Outcome: Mean time to restore (MTTR) across all incidents over the 4-year contract: 34 minutes, against a contract SLA of 4 hours. Total unplanned downtime: 4.2 hours across the entire program life — 95% below the 90-hour allowable in the PWS.

## Performance Ratings (CPARS — Official)

Source: CPARS official record, Contract W15P7T-20-C-0042, Final Assessment, May 2024. Reproduced verbatim.

| Category | Rating | Notes from CPARS |
| --- | --- | --- |
| Technical Performance | Exceptional | "Contractor exceeded all technical requirements. Zero ATO lapses. STIG pipeline innovation materially reduced IA workload." |
| Schedule / Delivery | Exceptional | "All 47 CDRLs delivered on or before contractual due dates. CDDs for all three option years exercised without delay." |
| Management | Exceptional | "Program manager maintained proactive communication throughout. Staffing changes were transparent and managed without performance impact." |
| Cost Control | Exceptional | "Came in 2.3% under obligated ceiling across base + all options. No REAs filed. One unilateral mod for descope — no claim." |
| Small Business Subcontracting | N/A | Prime was 8(a) entity; no subcontracting plan required. All work self-performed. |

How to adapt this to your contract: Replace the scope narrative with your actual deliverables and technology stack. Keep the specificity: named CDRLs, named tools, real downtime numbers, actual CPARS verbatim language. If your contract didn't have CPARS (commercial work, sub-threshold award), mark ratings as self-reported and expect your POC to be called.

© CapturePilot · Federal Lead Kit · FLK-06 · capturepilot.com